Project Statement of Work

Title: Wales Crime Data Analysis for Real Estate Decision Support

Date: 05/11/2025

Prepared By: Bobby Mack

Stakeholder: Nadine Green, Head of Sales

Project Background and Purpose:

This project takes a deep dive into crime patterns across Wales to help shape our real estate sales strategy. Wales has been chosen as it has a balanced mix of urban and rural areas, manageable data volume and it is geographically coherent and hence easier to compare and draw conclusions from. The insights we gather will guide both our property investment decisions and the recommendations we make to clients about where they might want to live. By the end of this analysis, we'll narrow things down to two police force areas that deserve a closer look in the next phase.

Objectives:

- Evaluate crime patterns across multiple regions in Wales using publicly available police data.

- Identify and compare regional differences in crime rates and crime types.

- Visualize trends and hotspots over time using interactive and static maps.

- Provide actionable insights for sales and strategic planning.

- Recommend two police force areas for deeper, subsequent study.

Scope:

In-Scope activities:

- Data acquisition of 4 police forces over 2 years

- Use of street level crime data

- Data cleaning and transformation in Python

- Exploratory data analysis in python

- Creation of visual insights using libraries such as seaborn and matplotlib

- A summary report of key findings and recommendations

Out of Scope activities:

- Predictive modelling

- Integration of foreign data such as housing prices and population

- Demographic and economic factors not included

Data Sources:

Data downloads | data.police.uk

Date range: February 2023 – February 2025

Forces Selected: Dyfed-Powys Police, Gwent Police, South Wales Police and North Wales Police.

Population data: Police forces - His Majesty’s Inspectorate of Constabulary and Fire & Rescue Services

Methodology:

Data Acquisition:

- Pull monthly crime records from data.police.uk/data

- Focus on four police forces we've selected, covering at least two years of data

Data Cleaning:

- Sort out any missing location data and fill in gaps where we can

- Make sure crime categories are consistent, dates are properly formatted, and add useful time-based fields we'll need later

Exploratory Data Analysis:

- Look at the key statistics for each region and crime type

- Track how things have changed over time and across different areas

Data Visualisation:

- Create clear visuals—bar charts, line graphs and maps

- Use Matplotlib and Seaborn for charts

Conclusions and Recommendations:

- Compare regions based on overall crime rates, the mix of crime types, and how stable the trends are

- Flag the areas performing best and worst

- Pick two police force areas that warrant a deeper investigation

Deliverables:

- Cleaned Data Notebook

- Exploratory Data Analysis Notebook

- Crime Maps

- Analytical report

Timeline:

- Project planning and data acquisition: 05/11/25

- Data cleaning & preprocessing: 05/11/25 – 06/11/25

- Exploratory Data Analysis & Data Visualization: 06/11/25- 07/11/25

- Analysis report and recommendations: 10/11/25

Success Criteria:

- Crime data from 4+ police forces covering 2+ years, fully processed and ready for analysis

- Clear visuals comparing crime across regions, types, and timeframes

- Identification of crime hotspots and trends that matter for property decisions

- Data-driven recommendation of two police force areas for further investigation

- Everything presented in a clear, stakeholder-friendly format

Assumptions and Constraints:

Assumptions:

- All data is accurate and correct

- Stakeholder is fluent in English

- Year-to-year differences reflect real changes in crime patterns, not changes in reporting or classification

- Duplicates in Crime ID refer to multiple people committing the same crime at the same time

- Assume all columns are the same across forces based off of data source: About | data.police.uk

Constraints:

- Limited computer processing power

- Limited data sources

- Project has no budget so data must be obtained for free